**<Pocket Stock>**

**Weekly Status <10/01/2017>**

**CSCI-P465/565 (Software Engineering I)**

**Status for week ending <10/01/2017>**

The project functions planned for this week were

* Login Functionality
* Facebook Login
* Google+ Login
* Duo Authentication
* Landing Page
* Logout

All of the above functionalities except for Google+ Login are working fine. The Google+ Login will take another day to be completed. The overall progress of the project is on track and in the right direction.

**Elements of  Weekly Status:**

* **Project Function, Deliverable, Component Name**  
  + Front End ( HTML )
  + Login Functionality
  + Facebook Login
  + Duo Authentication
  + Landing Page
  + Logout
  + Documentation
  + Test Plan
* **Responsible Person**  
  + Front End (HTML)

1. Home Page: Aravind Bharatha
2. Login Page: Aravind Bharatha
3. Registration Page: Angad Beer Singh Dhillon

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function,  Deliverable, or Component Name** | **Responsible Person** | **Man-Hours Worked this Week** | | | | | | | | **Estimated Component  Percent Complete** |
| **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |
| * + Front End (HTML): Home Page | Aravind |  |  |  |  |  |  |  |  |  |
| * + Front End (HTML): Login Page | Aravind |  |  |  |  |  |  |  |  |  |
| * + Front End (HTML): Registration Page | Angad |  |  |  |  |  |  |  |  |  |
| * + Login Functionality | Mathew |  |  |  |  |  |  |  |  |  |
| * + Facebook Login | Mathew |  |  |  |  |  |  |  |  |  |
| * + Duo Authentication | Mathew |  |  |  |  |  |  |  |  |  |
| * + Landing Page | Mathew |  |  |  |  |  |  |  |  |  |
| * + Logout | Mathew |  |  |  |  |  |  |  |  |  |
| * + Documentation | Raghottam |  |  |  |  |  |  |  |  |  |
| * + Test Plan | Raghottam |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |

* + Login Functionality: Mathew Pletcher
  + Facebook Login: Mathew Pletcher
  + Duo Authentication: Mathew Pletcher
  + Landing Page: Mathew Pletcher
  + Logout: Mathew Pletcher
  + Documentation: Raghottam Dilip Talwai
  + Test Plan: Raghottam Dilip Talwai
* **Man-Hours Worked this Week**  
  + Project Planning – 2 hours
  + Requirements Development – 2 hours
  + Design – 8 hours
  + Implementation – 20 hours
  + Test – 2 Hours
  + Delivery – NA
  + Project Management – 2 Hours
  + Change Control - NA
* **Estimated Component Percent Complete**

**Page Author/Creator:** [Adeel Bhutta](http://homes.soic.indiana.edu/aabhutta/) **Last Modified:** 8/23/2016